Milestone 3: Battling

- With this milestone, I would like to wrap up the battle system. I don’t think my last developer did much of anything on the battle system (even though he assured me he was working on it, month after month). I imagine this will be the largest milestone; it is also pretty self-contained besides the values that will be carried over from the overworld into battles (like your partner Bot’s Blueprint, Software/Hardware loadouts, and chosen Ability).

- It will include:

  - Setting up the stats system

  - Setting up the battle workflow (see battle flowchart)

  - Creating a system in which I can go in and create all of the individual pieces of Software (i.e., attacks) in the game, setting their priority, RAM cost, energy cost, Aura, damage dealt, and additional effect(s)

  - Creating the user interface that allows the player to choose Software (or an Item) for each member of their party

  - Implementing a simple battle AI for the opponent to determine which Software (or Items) to use*

  - Battle calculations, from stats, to turn order, to damage, to experience and rewards gained at the end of the battle

  - Structuring “Aura” system (i.e., dynamic system for weaknesses and resistances)

  - Implementing the effects of status conditions

  - Implementing the passive effects of Abilities, Hardware, and Medals

- This milestone will also include entering battles, i.e., spawning and encountering Rogue Bots, encountering generic challenger NPCs, and entering special, story-based battles against unique NPCs.

- The spreadsheet I sent you previously is the main source for almost all of the details on the battle system.

*The battle AI will likely be iterated and made stronger at a later point, possibly after this current project ends.

Milestone 4: Special NPCs

- This milestone will center on developing more specialized NPCs, namely:

  - Gearheads (NPCs who repair your Bot(s))

  - Shopkeepers (i.e., a system for buying and selling Items)

  - Recyclobots (i.e., a system for exchanging Litter/Broken Parts/Corrupt Discs for new Items)

  - Tube Clerks (NPCs who allow you to travel between major areas in the game)

    - The OmniRide feature of the Map app works like a Tube Clerk that you can access anywhere in the world, as long as you pay a fee, so it probably makes sense to include it here.

  - Referees (NPCs who allow you to participate in on-demand Arena battles)

  - Zoe (an NPC who lets you change your Bot’s Blueprint)

  - Chloe (an NPC who will bond Hardware to, or remove Hardware from, your Bot)

  - Joey (an NPC who lets you “fabricate” Items, i.e., exchange specific Parts for Items)

- This milestone will also include developing the system for swapping teammates in and out, as well as making the teammates in your party follow the player in the overworld.

- Lastly, idle movement for NPCs (e.g., an NPC who will occasionally face different directions, or an NPC who will walk on a certain path) falls under this milestone.

- I imagine this will be the simplest milestone out of the ones remaining.

Milestone 5: Miscellaneous

- The final milestone for our contract ties up the loose ends that didn’t fit under other categories.

- This will include:

  - Saving/loading the game

  - Changing the game’s settings (like audio volume, text speed, controls)

  - The opening sequence and the start menu (i.e., where you choose New Game or Load Game)

  - The character creation (starting appearance, name) and Entrance Exam features. The Entrance Exam occurs at the start of the game—it is a thematic “personality quiz” that determines which of the 12 starting Bots the player receives.

  - A cutscene system: something that will allow me to input the dialog, camera position, and “stage directions” for characters during the game’s cutscenes.

    - The Cybercast app basically works by letting the player view short cutscenes, so this will probably fall here.

Throughout: There may be some features that are sort of implicit to what I’ve listed above. For example, I’d want to be able to set sound effects for navigating menus and making selections, although I didn’t list “sound effects” under any milestone. As another example, I will gradually accumulate some visual effects and animations from other artists, which I’d like to be triggered by some of the things we do in the above milestones. Hopefully these will be easily implemented items that can arise organically as we go through the project.

Post-Contract

- There are a few features that do not fall under our current milestone system, but I would like to address them pretty soon after we get through the above. Specifically:

  - Improved battle AI for CPU opponents. This will mainly fall on me to actually work out the algorithms for what a CPU opponent should do in a given situation with a given set of options, but once I have that, it will need to be implemented in-game.

  - The Dynaboard. After getting the Dynaboard Item, it will replace the running feature when the player is outdoors. It moves faster and allows the player to cross bodies of water and rocky terrain to reach previously inaccessible areas.

  - The Uplink Glove. A mini-menu that can be opened in the overworld to choose one of 8 pieces of Software (if the player has obtained them). Each piece of compatible Software will have an effect in the overworld, such as cutting through an object, activating a switch, lighting up the area around the player, moving Items, or warping to a Vacuum Tube Station.

  - A mini-map

  - Decorating the player’s dorm room. Not too involved—basically, the player can set the background music that plays in their room; can change the design on their rug, wallpaper, and bedspread; and can place, move, or store décor items.

  - Changing player’s style. I don’t have the assets to make this work yet, but I was thinking the player could, ideally, be able to change their hairstyle/color and change the clothes they wear.

  - Mini-games at the Asimov Colosseum (roboletics) and mini-games at the post-game area (Proton Park—a theme park). I don’t have any of these designed yet, but they would probably be simple mini-games, something to do besides battles.

  - Networking (possibly post-release). This is totally beyond my depth, and it may be beyond yours, too. But I would really like to have a feature where you can battle other real-life players, instead of just CPUs, and add other real-life players’ Socialyte profiles to your app and their dorm rooms to your Stasis Hall.

- Assuming our contract goes well, you would be welcome to enter a new contract to do as much or as little of this as you’d be interested in. Of these features, only the Dynaboard and the dorm room decoration had actually made it into the GM build.